Bryant Baumgartner

Matthew Mukai

Roles:

Bryant

* Team Direction
* Planning/Ideas
* Development

Matt

* Planning/Ideas
* Helping with Development
* Server setup
* Testing

Schedule:

|  |  |
| --- | --- |
| Date | **Task** |
| **February 14** | Proof-of-concept save-to-file plugin. |
| **February 28** | Finish more optimized version save-to-file plugin. |
| **March 14** | Add the printing function. |
| **March 31** | Test and optimize the plugin. |
| **April** | Start and complete the poster and prepare for the conference. |